|  |  |  |  |
| --- | --- | --- | --- |
| **Title** | **Planned Start** | **Planned Due** | **Lead By** |
| **Week 5** | | | |
| Design Menu  **https://trello.com/c/PAZcLQdE** | 17/8 | 31/8 | Tanya |
| Design Character Controls  https://trello.com/c/uuX3jopp | 17/8 | 24/8 | Nathan |
| Design Art Assets  https://trello.com/c/S77IJcsB | 17/8 | 31/8 | Long |
| Design In-Game Menu  https://trello.com/c/Flw1ii6g | 17/8 | 24/8 | Tanya |
| Enemies Designed  https://trello.com/c/80gAhL4Z | 17/8 | 24/8 | Michael |
| Traps Designed  https://trello.com/c/bYyUpj78 | 17/8 | 24/8 | Jay |
| Design Sound Assets  https://trello.com/c/CUuHIMwR | 17/8 | 31/8 | Rachael |
| Design Animation Assets  https://trello.com/c/TDXTe7ti | 17/8 | 31/8 | Long |
| **Week 6** | | | |
| Design Tutorial  https://trello.com/c/sftpr3qY | 24/8 | 31/8 | Nathan |
| Design Death Handling  https://trello.com/c/x9pvnB7P | 24/8 | 31/8 | Rachael |
| Design Health Mechanic  https://trello.com/c/51k6p8gQ | 24/8 | 31/8 | Michael |
| Design Game Section 1  https://trello.com/c/vNNB8NO2 | 24/8 | 31/8 | Jay |
| **Week 7** | | | |
| Story Board Tutorial  https://trello.com/c/pmEDepWa | 31/8 | 7/9 | Tanya |
| Story Board Game Section 1  https://trello.com/c/cHTkRynw | 31/8 | 7/9 | Jay |
| **Week 8** | | | |
| **Week 9** | | | |
| Develop Character Controls  https://trello.com/c/nqqoWWQi | 14/9 | 21/9 | Nathan |
| Develop Tutorial  https://trello.com/c/BFnfs2eY | 14/9 | 28/9 | Rachael |
| Develop Enemies  https://trello.com/c/IMorNNYd | 14/9 | 21/9 | Michael |
| Develop Traps  https://trello.com/c/5n3xaZco | 14/9 | 28/9 | Jay |
| Develop Death Handling  https://trello.com/c/1fA4HfXK | 14/9 | 28/9 | Michael |
| Validate Developed Products  https://trello.com/c/AEbSqxq0 | 14/9 | 5/10 | Team |
| Source/Make Art Assets  https://trello.com/c/FYovqIQE | 14/9 | 28/9 | Long |
| Source/Make Sound Assets  https://trello.com/c/0EYNm1x1 | 14/9 | 28/9 | Tanya |
| **Week 10** | | | |
| Develop Health Mechanic  https://trello.com/c/aRYDkiiE | 21/9 | 28/9 | Tanya |
| Source/Make Animation Assets  https://trello.com/c/AET18taj | 21/9 | 28/9 | Long |
| Develop Game Section 1  https://trello.com/c/343aQmqi | 21/9 | 5/10 | Jay |
| **Week 11** | | | |
| Develop Menu  https://trello.com/c/l3g0Hb49 | 28/9 | 5/10 | Tanya |
| Develop In-Game Menu  https://trello.com/c/hynLDzG0 | 28/9 | 5/10 | Nathan |
| Implement All Assets  https://trello.com/c/6ZRoKBKy | 28/9 | 5/10 | Long |

|  |  |  |  |
| --- | --- | --- | --- |
| **Week 3** | | | |
| Decide on Project Idea  https://trello.com/c/DxtHY0Jb | 2/8 | 2/8 | Team |
| Write Project Minimum Features  https://trello.com/c/gm0XJQPB | 3/8 | 14/8 | Rachael |
| Write Project Extended Features  https://trello.com/c/ZsRSfK9d | 3/8 | 14/8 | Long |
| Write Group Contract  https://trello.com/c/wbSpuqZA | 3/8 | 14/8 | Jay |
| Write Individual Member Section  https://trello.com/c/FTVdLl16 | 3/8 | 11/8 | Individual |
| Write Meeting Agenda  https://trello.com/c/gzHl2UOD | 2/8 | 15/8 | Tanya |
| **Week 4** | | | |
| Write Project Description  https://trello.com/c/I6UPRj8H | 9/8 | 14/8 | Rachael |
| Write Project Motivation  https://trello.com/c/5QPLNQUA | 9/8 | 14/8 | Jay |
| Write Project Risks  https://trello.com/c/HVoHPwJt | 9/8 | 14/8 | Michael |
| Write Justified Workload  https://trello.com/c/aMK9uWl4 | 9/8 | 14/8 | Tanya |
| Write Beyond Current Capabilities  https://trello.com/c/4V2b2GYs | 9/8 | 14/8 | Michael |
| Write Resources and Tools  https://trello.com/c/psj9FhO4 | 9/8 | 14/8 | Long |
| Write Collaborative Workspaces  https://trello.com/c/Lbca5BUl | 9/8 | 14/8 | Jay |
| Write When Section  https://trello.com/c/oR1VqyMz | 9/8 | 15/8 | Nathan |

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Assignment Task** | **Week** | **Start** | **Due** | **Lead By** |
| Write Minimum Features  https://trello.com/c/ZuWHYAFy | 7 | 31/8 | 14/9 | Rachael |
| Write Technologies and Architecture  https://trello.com/c/BmDCWE62 | 7 | 31/8 | 14/9 | Long |
| Write Estimation Plan  https://trello.com/c/4LRTOXUA | 7 | 31/8 | 14/9 | Individual |
| Write Project Background  https://trello.com/c/pHVdMF65 | 10 | 28/9 | 12/10 | Jay |
| Write Project Progress  https://trello.com/c/Hh0KGJDq | 10 | 28/9 | 12/10 | Rachael |
| Write Challenges and Learning  https://trello.com/c/q2n4pDlJ | 10 | 28/9 | 12/10 | Michael |
| Write Project Processes  https://trello.com/c/nog1tLwa | 10 | 28/9 | 12/10 | Individual |
| Write Marketing Pitch  https://trello.com/c/DR1poh5U | 10 | 28/9 | 12/10 | Tanya |
| Write Skills and Jobs  https://trello.com/c/qmsneyzT | 10 | 28/9 | 12/10 | Nathan |